|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Start time | Finish time | Implemented by | Evaluation(%) |
| Feasibility study phase |  |  |  |  |
| Evaluate and analyze idea | 12/06/2021 | 14/06/2021 | VU TRAN QUANG | 30 |
| Provide opinions and idea | 12/06/2021 | 14/06/2021 | KHOI NGUYEN DAM | 25 |
| Provide opinions and idea | 12/06/2021 | 14/06/2021 | LONG NGUYEN THE | 25 |
| Approve and finalize idea | 15/06/2021 | 15/06/2021 | VU TRAN QUANG | 20 |
| Requirement Analysis phase |  |  |  |  |
| Propose system | 16/06/2021 | 16/06/2021 | KHOI NGUYEN DAM | 50 |
| Analyze and approve final system | 18/06/2021 | 18/06/2021 | VU TRAN QUANG | 50 |
| Design phase |  |  |  |  |
| Design Database | 19/06/2021 | 21/06/2021 | VU TRAN QUANG | 50 |
| Design basic static client and admin | 19/06/2021 | 21/06/2021 | LONG NGUYEN THE | 50 |
| Development phase |  |  |  |  |
| Client site – Home Page, Paging | 21/06/2021 | 23/06/2021 | VU TRAN QUANG | 20 |
| Client site – Search, Category | 21/06/2021 | 23/06/2021 | LONG NGUYEN THE | 10 |
| Client site – Detail page, Comment function, Popular post. | 23/06/2021 | 27/06/2021 | VU TRAN QUANG | 10 |
| Client site – Login/Signup | 21/06/2021 | 22/06/2021 | KHOI NGUYEN DAM | 10 |
| Admin site – Manage category | 22/06/2021 | 26/06/2021 | KHOI NGUYEN DAM | 10 |
| Admin site – Manage article | 27/06/2021 | 31/06/2021 | VU TRAN QUANG | 20 |
| Admin site – Manage comment | 23/06/2021 | 27/06/2021 | LONG NGUYEN THE | 10 |
| Admin site – Login/Logout/Anonymous user | 27/06/2021 | 31/06/2021 | KHOI NGUYEN DAM | 10 |
| Testing phase – Delete page |  |  |  |  |
| Testing client site | 01/07/2021 | 03/07/2021 | KHOI NGUYEN DAM | 30 |
| Testing admin site | 01/07/2021 | 03/07/2021 | LONG NGUYEN THE | 30 |
| Final testing, fixing bugs | 04/07/2021 | 05/07/2021 | VU TRAN QUANG | 40 |
| Deployment phase |  |  |  |  |
| Analyze and approve final product | 06/07/2021 | 10/07/2021 | LONG NGUYEN THE | 50 |
| Write product report | 11/07/2021 | 15/07/2021 | VU TRAN QUANG | 50 |